Draft – 09 January 2015

**Government of Rwanda**

**Ministry of Infrastructure**

**WatSan Secretariat**

***Work Plan for Water Supply Development Thematic Working Group:*  January to June 2015**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **No** | **Activity** | **2015** | | | | | |
| Jan | Feb | Mar | Apr | May | June |
| 1.1 | Prepare a briefing paper on situation analysis including current coverage of water supply, gaps and bottlenecks/challenges along with the recommendations to address the bottlenecks/challenges including, inter-alia, recommendations for resource mobilisation |  |  | x | x |  |  |
| 1.2 | Provide technical support in the preparations for the Sector working Group meetings by assisting the secretariat in the presentations and quality data check and harmonization |  | x | x |  | x | x |
| 1.3 | Provide support for review/updating of the national WASH policy through review of water supply related inputs from the consultants |  |  | x | x | x | x |
| 1.4 | Prepare, and deliver to sector working group, a presentation focussing on the review of the existing technologies used in water supply along with the recommendations for the new/appropriate technologies for Rwanda |  |  | x |  |  |  |
| 1.5 | Arrange field visits for successful projects to share best practices, experiences and lessons learned among the sector working group members |  | x |  |  | x |  |
| 1.6 | Prepare a concept note on strengthening the monitoring of drinking water supplies’ quality in Rwanda |  |  |  | x | x |  |
| 1.7 | Prepare a briefing note on the quality control of water supply infrastructure as well as monitoring of the quality of construction materials |  | x | x |  |  |  |
| 1.8 | Hold meeting with REMA on integration of environment and climate change and identify the key follow-up actions | x |  |  |  |  |  |
| 1.9 | Support stakeholders mapping (4 w matrix) and capacity building initiatives | x | x | x | x | x | x |